## Slide 1
Product Information
LAST WEEK
Making a web application for a hotel/restaurant. With functionalities like: menucard, order system, payment system, booking system, QR code.
TEAM
Kasper van der Graaf
Leon Vink
Mahmoud Taleb
Sietske van der Honing
A console printed Menu Card
STATUS MINIMAL VIABLE PRODUCT
Data structure menu card
Menu Card layout
Adding and removing items menu card
Adding and removing ingredients
SUB GOALS
We will show an output of a Menu card, and add a new dish to the example menu
What will we show in the Review
NEXT WEEK
NEW STATUS & SUGGESTIONS TO PROCEED
SPRINT DELIVERABLES/ SUB GOALS
Order visible
Advised selling price based on the ingredients
Adding prices to ingredients
Cost price calculation
Advise price calculation
Implementation of table- and order number
Order prototype